|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| TASK ID | TASK DESC | SPRINT | Assigned to | START | FINISH | PRIORITY | STATUS |
|  |  | Sprint 1 |  |  |  |  |  |
| 001 | branches for Git-Flow workflow | Sprint 1 | Wasim | 31/01/23 | 02/02/23 | High | Completed |
| 002 | GitHub project | Sprint 1 | Wasim | 04/02/23 | 05/02/23 | High | Completed |
| 003 | Backlog | Sprint 1 | Hassan | 06/02/23 | 06/02/23 | medium | Completed |
| 004 | Docker file for project set-up. | Sprint 1 | Daniel | 31/01/23 | 02/02/23 | High | Completed |
| 005 | Code of conduct | Sprint 1 | Mohamed | 08/02/23 | 08/02/23 | Low | Completed |

**Sprint 1-4 Backlog**

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 005 | Project integrated with zube.io | Sprint 2 | Wasim |  |  | Medium | Incomplete |
| 006 | Issues being used on GitHub | Sprint 2 | Hassan |  |  | Medium | Incomplete |
| 007 | Kanban project board being implemented | Sprint 2 | Mohamed |  |  | High | Incomplete |
| 008 | Case diagram created | Sprint 2 | Daniel |  |  | High | Incomplete |
| 009 | Test run project on Travis CI | Sprint 3 |  |  |  | High | Incomplete |
| 010 | Update task board | Sprint 3 |  |  |  | Low | Incomplete |
| 011 | Make sure GitHub repositories are showing and working for the whole group | Sprint 3 |  |  |  | Medium | Incomplete |
| 012 | Implement progress toward final version | Sprint 3 |  |  |  | Medium | Incomplete |
| 013 | Quality and efficiency check on overall application. | Sprint 4 |  |  |  | High | Incomplete |
| 014 | Application deployable using docker-compose file. | Sprint 4 |  |  |  | High | Incomplete |
| 015 | Bug reporting system set-up. | Sprint 4 |  |  |  | High | Incomplete |
| 016 | Group report | Sprint 4 |  |  |  | Low | Incomplete |